# Project Charter

## OTT Customer Churn Analytics Initiative (FY2025)

Project ID: DA-OTT-2025-001

Project Name: Customer Churn Analytics & Retention Strategy Initiative

Project Sponsor: Chief Executive Officer (CEO)

Business Unit: Customer Experience & Business Intelligence

Department: Data Analytics

Project Manager: Senior Data Analytics Manager

Assigned Analyst: Junior Data Analyst

Project Duration: 8 Weeks

Project Status: Initiated

Document Version: 1.0

Date: July 2026

# 1. Executive Summary

South Asia's OTT streaming industry has experienced rapid subscriber growth over the last five years. However, increased competition, changing customer expectations, pricing pressure, and service quality issues have significantly increased customer churn across the industry.

StreamFlix, a regional OTT streaming platform operating in Bangladesh, India, and Nepal, has observed a steady increase in subscription cancellations during the last twelve months. While customer acquisition continues to grow, the increasing churn rate has reduced customer lifetime value (CLTV), slowed revenue growth, and increased marketing acquisition costs.

The executive leadership team has initiated this project to identify the major drivers behind customer churn, evaluate customer behavior across multiple business dimensions, and develop data-driven recommendations to improve customer retention.

The findings of this project will support strategic decision-making related to pricing, subscription plans, customer support operations, and retention campaigns.

# 2. Business Background

StreamFlix currently serves more than two million subscribers across South Asia.

During the FY2025 quarterly executive review, management identified several concerning trends:

- Increasing customer cancellations

- Rising customer support complaints

- Declining customer satisfaction scores

- Higher marketing acquisition costs

- Reduced customer lifetime value

- Slower subscription renewal rates

Although operational data exists across multiple business systems, the company lacks a unified analytical view explaining why customers leave the platform.

As a result, executive management has requested a comprehensive customer churn analysis project.

# 3. Business Problem Statement

Over the previous twelve months, the organization has experienced a significant increase in customer churn.

Current reporting provides historical subscription statistics but does not explain:

- Why customers cancel their subscriptions.

- Which customer segments are most likely to churn.

- Which subscription plans have the highest cancellation rates.

- Whether customer support quality contributes to churn.

- Which acquisition channels generate loyal customers.

- Which geographic regions experience higher churn.

- Which customers should receive proactive retention offers.

Without these insights, management cannot make informed strategic decisions regarding pricing, marketing investment, customer experience, or retention initiatives.

# 4. Project Goal

Develop a comprehensive customer churn analytics solution that identifies the primary drivers of subscriber cancellations and provides actionable business recommendations to improve customer retention and maximize customer lifetime value.

# 5. Project Objectives

The project aims to:

- Analyze customer demographic characteristics.

- Evaluate subscription behavior.

- Measure customer churn across subscription plans.

- Analyze customer support interactions.

- Identify relationships between complaints and cancellations.

- Measure customer lifetime value.

- Identify high-risk customer segments.

- Build executive-level dashboards.

- Deliver actionable business recommendations.

# 6. Business Questions

The executive management team expects answers to the following questions:

### Customer Analysis

- Who are our most valuable customers?

- Which customer segments generate the highest lifetime value?

- Which age groups churn the most?

### Subscription Analysis

- Which subscription plan performs best?

- Do monthly subscribers churn more than annual subscribers?

- Which pricing tiers experience the highest cancellation rate?

### Marketing Analysis

- Which acquisition channel produces the most loyal customers?

- Do referral customers remain subscribed longer than paid customers?

### Customer Support Analysis

- Does poor customer satisfaction increase churn?

- Which complaint categories occur most frequently?

- Do escalated complaints lead to higher cancellation rates?

### Revenue Analysis

- Which customer segments contribute the highest revenue?

- Which customers should receive retention incentives?

- How much revenue is potentially lost because of churn?

# 7. Project Scope

## In Scope

- Customer demographic analysis

- Subscription analysis

- Customer support analysis

- Customer churn analysis

- Customer lifetime value analysis

- SQL analytics

- Python exploratory analysis

- Data cleaning

- Dashboard development

- Business recommendations

## Out of Scope

- Machine Learning model deployment

- Real-time prediction systems

- Production database implementation

- Marketing campaign execution

- Customer notification systems

# 8. Project Deliverables

The project will deliver:

- Project Documentation

- Data Dictionary

- Data Quality Assessment Report

- SQL Analysis Scripts

- Python EDA Notebook

- Business KPI Report

- Power BI Dashboard

- Business Insights Report

- Executive Presentation

- Final Recommendation Report

# 9. Success Criteria

The project will be considered successful if it:

- Identifies the primary causes of customer churn.

- Quantifies churn across customer segments.

- Identifies high-value customers at risk.

- Provides measurable business insights.

- Supports executive decision-making.

- Delivers actionable recommendations backed by data.

# 10. Stakeholders

| Stakeholder | Responsibility |
| --- | --- |
| CEO | Executive Sponsor |
| Chief Marketing Officer | Customer acquisition strategy |
| Customer Support Manager | Service quality improvement |
| Finance Manager | Revenue analysis |
| Product Manager | Subscription strategy |
| Senior Data Analytics Manager | Project supervision |
| Junior Data Analyst | Data analysis and reporting |

# 11. Risks

Potential project risks include:

- Missing customer information

- Inconsistent data quality

- Duplicate customer records

- Incorrect subscription history

- Missing support comments

- Incomplete cancellation reasons

These risks will be addressed during the Data Quality Assessment phase.

# 12. Expected Business Value

Successful completion of this project is expected to:

- Reduce customer churn.

- Increase customer lifetime value.

- Improve customer satisfaction.

- Optimize marketing spending.

- Improve subscription retention.

- Support executive decision-making using data.

# 13. Project Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Executive Sponsor | CEO | __________ | __________ |
| Project Manager | Senior Data Analytics Manager | __________ | __________ |
| Data Analyst | Junior Data Analyst | __________ | __________ |